HRMS

QA Fix Status — Round 3

Response to Retest 2 of 15 October 2026 by @Hiren

Prepared 16 October 2026 · includes the UI backlog cleared the same day

| Outcome | Count |
| --- | --- |
| Fixed and covered by an automated test | 43 |
| Blocked — needs server access or credentials | 5 |
| Awaiting a product decision | 3 |
| Your data to change, not code | 2 |
| Suggestions and feature ideas not built | 28 |
| Automated tests passing | 140 of 140 |

# 1. Headline

Every defect from Retest 2 that can be fixed in code is fixed, and so is the entire UI list that the first draft of this report had down as "not yet attempted". What remains is work that depends on you: five items needing server access, three product decisions, and two rows of data.

Two things in this round are worth calling out plainly.

## The 2,883-hour session

Retest 2 found that the Admin attendance page offered an End Time button for a session opened on 17 June. By the time this round began the button had been pressed, and the live database held four impossible sessions.

| Session | Recorded length | Now counted as | Flagged |
| --- | --- | --- | --- |
| #12 (17 Jun) | 2,879 h | 12 h | Yes |
| #7 (16 Jun) | 97.6 h | 11.3 h | Yes |
| #13 (07 Jul) | 25.1 h | 12 h | Yes |
| #14 (13 Oct) | 25.1 h | 12 h | Yes |

The original times are not rewritten, so nothing is lost. Productive time is capped at twelve hours per session so one bad row cannot distort a weekly or monthly total, and each row is flagged for HR to correct properly.

## A correction to the first draft of this report

That draft said HR could already amend a start time, end time and break. The endpoint existed and was tested, but no button on the attendance page reached it, so in practice HR could not. The Fix button and its dialog have now been built, and the four flagged rows can be corrected.

# 2. Fixed — bugs from Retest 2

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| H1 / N2 | Forgotten clock-outs; the 2,883-hour button | Productive time capped at 12 hours per session; implausible and auto-closed rows badged in the table; the end date shown whenever a session crosses midnight | Fixed |
| H1 | Sessions stay open forever | New command attendance:close-stale, scheduled daily at 00:15, closes an abandoned session twelve hours after it opened rather than at the time it is found | Fixed |
| H1 / M7 | HR could not correct a wrong session | A Fix button on every row opens a dialog for the start time, end time and break, with a mandatory reason kept on the record | Fixed |
| M7 | No attendance filters or export | Filter by employee and date range, a "needs attention only" toggle, and CSV export of whatever is on screen | Fixed |
| M5 | Back-dated leave blocked by the picker | The server already allowed one month; the date field was still floored at today. Both now agree | Fixed |
| M16 | Leave counted weekends and holidays | Day counting skips Saturdays, Sundays and public holidays. 20–23 Nov is 2 days, not 4; 6–10 Nov is 2, not 5 | Fixed |
| M14 | TimeCamp button with no token | Removed — it pointed at an integration nobody uses | Fixed |
| M9 | Department and designation were free text | Both are dropdowns, with an "Other" box so HR is never blocked by a role nobody has added. Existing rows tidied: "IT" became "Information Technology", "human resource" became "HR Executive" | Fixed |
| L2 | No way to manage announcements | A full Announcements screen: post, edit, unpublish, delete, and an optional end date so a one-off notice drops off by itself | Fixed |
| L1 | Stale "Payroll date moved" notice | Closed by L2 — the notice can now be deleted, unpublished or given an end date. The dashboards only read announcements that are actually meant to be visible | Fixed |

# 3. Fixed — the UI list

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| U1 | Tables scrolled sideways on a phone, pushing Edit and Delete off the screen | Every list table restacks into labelled rows below tablet width. Done as one shared pattern, so new tables get it by adding one class | Fixed |
| U2 | No indication which fields are required | A red asterisk plus a "(required)" announcement for screen readers, and a short legend above each form | Fixed |
| U3 | No day count or balance before applying | The leave form shows "this uses 2 working days" live as the dates change, with the balance per leave type | Fixed |
| U4 | Holidays header unusable on a phone | Title, country picker and both buttons wrap instead of overflowing, and the month shows as a readable list rather than seven 45-pixel columns | Fixed |
| U6 | Three different date formats | One format, defined once in config and used through ->asDate(). A test now fails if anyone formats a date by hand again | Fixed |
| U7 | Buttons styled three different ways | One page-action component. The blue "New Meeting" and "Import from Google" buttons now match every other screen | Fixed |
| U8 | Browser confirm() boxes | A themed confirmation dialog that says what will actually happen — for example that deleting a holiday makes leave across that day cost an extra day | Fixed |
| U9 | Welcome card and donut | The greeting no longer shouts in capitals, and no longer offers to review leave requests when there are none. The donut shows the headcount in its centre, readable even with charts blocked | Fixed |
| U10 | Break was a number you typed in | Start Break and End Break buttons with a live timer. Ending the day while on a break banks the break rather than counting it as work | Fixed |
| U11 | Filters and the bell unlabelled | Labels and aria-labels added | Fixed |
| U12 | Holiday names unreadable | Were 11px and truncated after a few characters; now normal small text that wraps, in taller cells | Fixed |
| U13 | Profile was five stacked cards | Four tabs. A failed save opens the tab holding the error, and the empty white box non-admins used to see is gone | Fixed |
| U14 | Search needed a button press | The employee list filters as you type | Fixed |

## Already fixed in earlier rounds and still passing

C1, H2, H4, H5, H6, H7, H9, M3, M4, M6, M8, M10, M11, M12, M13, M17, L4, U5 and N1. Retest 2 confirmed each of these independently.

## Partly fixed

H8 — a missing profile image now falls back to initials, but the old files are gone from the server. Keep storage/ across deploys, or ask those people to re-upload.

# 4. Blocked — nothing in the codebase can fix these

| ID | Issue | What is needed | Status |
| --- | --- | --- | --- |
| C3 | Debug mode on in production | APP_DEBUG=false and APP_ENV=production in the server .env, then php artisan config:cache | Blocked |
| C4 | Forgot Password returns a 500 | php artisan migrate on the server. The migration has been in the repository since the start | Blocked |
| H3 | No email is sent | Mailtrap username and password. Host and port are already staged | Blocked |
| — | Scheduler not running | A cron entry — without it the H1 sweep never runs on schedule | Blocked |
| — | Security headers, server version, robots.txt | nginx: X-Frame-Options, CSP, HSTS, server_tokens off, and a robots.txt that disallows everything | Blocked |

C3 has now been open across three rounds. Every crash page continues to disclose source code, the database host and the visitor’s session cookies. It is a single line in a file on the server.

## The cron entry

The daily sweep only runs if Laravel’s scheduler is running. Add this to the server’s crontab, or forgotten sessions will start accumulating again:

* * * * * cd /path/to/hrms && php artisan schedule:run >> /dev/null 2>&1

Until then the sweep can be run by hand, and supports a dry run:

php artisan attendance:close-stale --dry-run

## One thing to run before the next deploy

The compiled stylesheet in public/build dates from June and predates this round’s CSS, including the phone table layout. It is correct in development because Vite serves the stylesheet live, but the deployment needs:

npm run build

Three database migrations also ship with this round — the department tidy-up, the announcement visibility columns and the break timer — so the deploy needs php artisan migrate as well.

# 5. Awaiting a decision

| ID | Question | Why it is not just a fix | Status |
| --- | --- | --- | --- |
| C2 | Re-add email, salary and login to New Employee? | Those fields were removed on an explicit instruction of 13 October. Re-adding reverses that, and the invite-by-email route needs H3 working first | Decision |
| M1 | Should the balance stop adding unpaid leave? | The 23.5-day figure is paid plus unpaid. Splitting it changes the number every employee sees | Decision |
| M2 | What happens to Casual, Annual and Sick records? | Those types are no longer offered. Either map them onto current types or restore them, and either way historic balances move | Decision |

# 6. Your data, not the code

| ID | Item | What is there now | Status |
| --- | --- | --- | --- |
| L5 | Two people called Avika | #2 "Avika" (Web Designer, yourdesigner304@gmail.com) and #5 "Avika S." (UI/UX Designer, test@gmail.com). Already distinguishable, but full names would be clearer | Your call |
| M15 | Demo accounts still live | "Demo Admin" (admin@hrms.test), "Demo Employee" (employee@hrms.test) and "HR" (hrtest@gmail.com). Deleting real accounts is not something to automate | Your call |

Both can be done from the Employees screen in a couple of minutes. They were left alone deliberately — renaming or deleting somebody’s account is not a change to make on a QA note.

# 7. Suggestions and feature ideas

Three of the seventeen suggestions are now delivered: blocking overlapping leave (H9), HR correcting a clock-in or clock-out with a reason, and attendance export. The remaining fourteen, and all fourteen new feature ideas, are unbuilt. They are features rather than defects, so they are worth scheduling rather than squeezing into a fix round.

## A change of direction on the tracker

The QA report recommends building an in-house tracker, scoped at twelve to fifteen weeks. You have since confirmed that Time Champ is already in use and already does the hard parts: it starts with the laptop, counts desk time, and treats ten minutes of inactivity as a break.

The recommendation is therefore to integrate rather than rebuild. A sync that writes Time Champ’s daily figures into the attendance table is a matter of days, not months, and it removes forgotten clock-outs at the source because a tracker cannot forget. One caution: the repository referenced TimeCamp (timecamp.com), which is a different product from Time Champ (timechamp.io). Confirm which one is in use before any work starts.

# 8. Verification

- All 140 automated tests pass, with no failures and nothing skipped.

- 56 of those tests were written across this round: 16 for the attendance and leave fixes, 40 for the UI list.

- Several are guards rather than examples — one fails if anyone formats a date by hand again, another if a browser confirm() box reappears. They stop these defects coming back rather than only proving they were fixed once.

- The effect on the four real bad rows was measured directly against the live database, not assumed.

- Every page was loaded against the running application afterwards.

## Two tests of ours were wrong, not the code

An earlier test asserted that a five-day span was worth five days of leave; with M16 counting working days, the same span crossing a weekend is worth four. And the stock Laravel test asserted the home page returns 200, when the home page was deliberately made the login screen on 13 October. Both tests were outdated and have been corrected.

## Recommended order

1. C3 and C4 on the server. Two lines, both security-relevant, open for three rounds.

2. Add the cron entry, or the forgotten clock-out sweep cannot run.

3. On the next deploy run npm run build and php artisan migrate.

4. Send the Mailtrap credentials to finish H3.

5. Settle C2, M1 and M2.

6. Correct the four flagged attendance rows using the new Fix button, and tidy the duplicate and demo accounts.

HRMS QA Fix Status, Round 3 · Hike Branding · 16 October 2026