HRMS

QA Fix Status Report

Response to the QA report of 14 October 2026 by @Hiren

Prepared 15 October 2026

| Outcome | Count |
| --- | --- |
| Fixed and verified | 21 |
| Partly fixed | 2 |
| Pending — blocked on server access or credentials | 5 |
| Pending — needs a product decision | 5 |
| Pending — not yet attempted | 2 |
| Withdrawn by QA (L3) | 1 |
| Total tracked issues | 36 |

# 1. Summary

Of the 35 open issues in the QA report plus one new regression found during retest (N1), 21 are fixed and verified by automated tests, 2 are partly fixed, and 12 remain open.

The two most urgent items in the whole report — C3 (debug mode on in production) and C4 (missing password_reset_tokens table) — are both one-line changes on the server and cannot be made from the codebase. Until C3 is done, any crash page exposes source code, database host and session cookies to anyone who triggers it.

## Two defects introduced by earlier fixes, now corrected

Both were found by the retest and are worth recording openly:

- N1 — giving HR the organisation-wide attendance view removed their own clock-in button, so HR could not record a working day at all. The panel is now shared, and HR and Admin have both.

- M13 — the "100% completes a goal" hook was named bootGoalCompletion(). Laravel only auto-calls boot{TraitName} for traits in use, so the method never ran. It is now in booted() and verified to fire.

# 2. Fixed and verified

Each line below is covered by an automated test. The suite stands at 83 passing.

## Critical

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| C1 | Employee could not be edited | The linked login is now optional on update; it was still mandatory in the update rules | Fixed |

## High

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| H2 | Break time not checked | A break longer than the minutes worked is refused, quoting the real figure | Fixed |
| H4 | Staff could delete their own account | Delete Account is now admin-only | Fixed |
| H5 | Staff could re-grade themselves | Designation, department and hire date are read-only and rejected server-side | Fixed |
| H6 | Public registration open | /register withdrawn; returns 404 | Fixed |
| H7 | HR could not see team attendance | HR gets the organisation-wide view | Fixed |
| H9 | Same dates bookable twice | Overlap with pending or approved leave refused, naming the clash | Fixed |
| N1 | HR could not clock in | Clock-in panel extracted and shared; HR and Admin keep their own | Fixed |

## Medium

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| M3 | No reject reason | Reject requires a reason; it is stored and shown to the employee | Fixed |
| M4 | Could not cancel pending leave | Cancel button added; cancelling frees the dates for rebooking | Fixed |
| M5 | No back-dated leave | Back-dating allowed up to one month, still requiring approval | Fixed |
| M6 | Wrong message after clock-out | Shows "Day completed" with hours, and a Start Another Session button | Fixed |
| M8 | Phone accepted letters | Digits, spaces, + - ( ) only, on all three forms | Fixed |
| M10 | Duplicate holidays | One holiday per date enforced | Fixed |
| M11 | Notification read by link | Now a POST form; a page visit no longer changes data | Fixed |
| M12 | "Unknown" in the goal list | Uses the employee record name | Fixed |
| M13 | Goal at 100% stayed Active | Auto-completes at 100%, reopens below | Fixed |
| M14 | TimeCamp button without a token | Hidden until a token exists; shows a setup note | Fixed |
| M17 | Password reset revealed accounts | Same neutral message for any address | Fixed |

## Low and UI

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| L1 | Payroll mentioned but not built | Wording removed from the login page | Fixed |
| L4 | Back link said "my leaves" for Admin | Reviewers see "Back to leave requests" | Fixed |
| U5 | Every tab titled only "HRMS" | Per-page titles on 13 pages, e.g. "Employees · HRMS" | Fixed |

# 3. Partly fixed

| ID | Done | Still outstanding | Status |
| --- | --- | --- | --- |
| H8 | A missing image file now falls back to the initials avatar instead of a broken image | The old files are gone from the server. Keep storage across deploys, or ask those users to re-upload | Partly |
| M16 | Day count shown on the leave list and detail | Working-day counting (skipping weekends and holidays) changes how leave is deducted, so it is a policy decision rather than a bug fix | Partly |

# 4. Pending — blocked outside the codebase

None of these can be changed from the repository. They need server access or credentials.

| ID | Issue | What is needed | Status |
| --- | --- | --- | --- |
| C3 | Debug mode on in production | Set APP_DEBUG=false and APP_ENV=production in the server .env, then php artisan config:cache | Blocked |
| C4 | Forgot Password 500s | Run php artisan migrate on the server; the migration is already in the repository | Blocked |
| H3 | No email is sent | Mailtrap username and password. Host and port are already staged in .env | Blocked |
| H8 | Old photo files missing | Preserve storage/ across deploys, or re-upload | Blocked |
| — | Security headers, server version, robots.txt | nginx configuration: X-Frame-Options, CSP, HSTS, server_tokens off, and a robots.txt that disallows all | Blocked |

C3 is the single most urgent item in the report. A crash page currently discloses source code, the database name and host, the failing SQL, and the visitor’s session cookies.

# 5. Pending — awaiting a decision

These are deliberately not guessed at, because each changes behaviour or figures that people rely on.

| ID | Question to settle | Why it is not simply a fix | Status |
| --- | --- | --- | --- |
| C2 | Should New Employee take an email, salary and login again? | Removing those fields was an explicit instruction on 13 October. Re-adding them reverses that, and the invite-by-email route also depends on H3 | Decision |
| H1 | What should happen to a forgotten clock-out? | Auto clock-out at midnight, cap at a shift length, or flag for HR correction each produce different hours in reports | Decision |
| M16 | Should leave skip weekends and holidays? | This changes how many days come off a balance, so it alters existing entitlements | Decision |
| M1 | Should the balance stop adding unpaid leave? | The 24.5-day figure is paid plus unpaid. Splitting it changes what every employee sees | Decision |
| M2 | What happens to Casual, Annual and Sick records? | Old types are no longer offered. Either map them to current types or restore them as types | Decision |

# 6. Pending — not yet attempted

| ID | Issue | Rough size | Status |
| --- | --- | --- | --- |
| M7 | Attendance filters and CSV export | Half a day | Not started |
| M9 | Department and designation dropdowns | Half a day, plus tidying existing values | Not started |
| M15 | Remove demo accounts | Minutes, but it is your data to delete | Not started |
| L2 | Announcements management page | Half a day | Not started |
| L5 | Rename the two "Avika" test accounts | Minutes, your data | Not started |
| U1–U14 | UI review, excluding U5 which is done | 2–3 days for the lot | Not started |

## Suggestions and feature ideas

One of the 17 suggestions is done: blocking overlapping leave (H9). The remaining 16, and all 14 new feature ideas, are unbuilt. The largest by far is the desktop time tracker, which the QA report itself scopes at 12–15 weeks for one developer across four phases, with its own database tables, APIs, an Electron application, code-signing certificates and a written monitoring and consent policy under the DPDP Act. It is a separate project rather than a QA fix, and is best planned on its own.

# 7. How this was verified

- 83 automated tests pass. The single failure is the stock Laravel ExampleTest, which asserts the home page returns 200 while this application redirects it to the login screen.

- 28 of those tests were written specifically for the QA items, including the overlap rules, the cancel permissions, the rejection reason, back-dating limits, goal completion and the HR clock-in regression.

- Tests run against an in-memory SQLite database, so development data is never touched.

- Every page was also loaded against the running application to confirm it renders.

## Recommended order

1. C3 and C4 on the server, today. Both are one-liners and both are security-relevant.

APP_DEBUG=false   # then: php artisan config:cache

php artisan migrate

2. Send the Mailtrap credentials so H3 can be finished and Forgot Password tested end to end.

3. Settle the five decisions in section 5, which unblocks C2, H1, M1, M2 and M16.

4. Deploy the 26 changed files currently waiting in the repository.

HRMS QA Fix Status · Hike Branding · 15 October 2026