HRMS

QA Fix Status — Round 3

Response to Retest 2 of 15 October 2026 by @Hiren

Prepared 16 October 2026

| Outcome | Count |
| --- | --- |
| Fixed and verified by automated test | 29 |
| Partly fixed | 2 |
| Blocked — server access or credentials only | 5 |
| Awaiting a product decision | 3 |
| Not yet attempted | 8 |
| Withdrawn by QA (L3) | 1 |
| Tracked bugs and UI points | 48 |

# 1. Headline

Retest 2 found one new high bug, N2: the Admin attendance page offered an End Time button for a session opened on 17 June, and pressing it would have banked roughly 2,883 hours. That was a regression caused by the N1 fix, which gave Admin and HR a clock-in panel without considering that their own session might be months old.

By the time this round began the button had already been pressed. The live database held four impossible sessions: 2,879 hours, 97.6 hours and two of 25.1 hours.

H1 and N2 have now been addressed together, as one problem rather than two.

## What changed for the four bad rows

| Session | Recorded length | Now counted as | Flagged |
| --- | --- | --- | --- |
| #12 (17 Jun) | 2,879 h | 12 h | Yes |
| #7 (16 Jun) | 97.6 h | 11.3 h | Yes |
| #13 (07 Jul) | 25.1 h | 12 h | Yes |
| #14 (13 Oct) | 25.1 h | 12 h | Yes |

The underlying times are not rewritten, so nothing is lost. Productive time is capped at twelve hours per session so one bad row cannot distort a weekly or monthly total, and the row is flagged so HR can correct it properly.

# 2. Fixed this round

| ID | Issue | What changed | Status |
| --- | --- | --- | --- |
| H1 / N2 | Forgotten clock-outs; the 2,883-hour button | Productive time capped at 12 hours per session; implausible and auto-closed rows badged in the attendance table; the end date now shown whenever a session crosses midnight | Fixed |
| H1 | Sessions stay open forever | New command attendance:close-stale, scheduled daily at 00:15, closes an abandoned session twelve hours after it opened rather than at the time it is found | Fixed |
| M5 | Back-dated leave blocked by the picker | The server already allowed one month; the date field was still floored at today. Both now agree | Fixed |
| M16 | Leave counted weekends and holidays | Day counting now skips Saturdays, Sundays and public holidays. 20–23 Nov is 2 days, not 4; 6–10 Nov is 2, not 5 | Fixed |
| M7 | No attendance filters or export | Filter by employee and date range, a "needs attention only" toggle, and CSV export of whatever is on screen | Fixed |
| M7 / H1 | HR could not correct a wrong session | HR and Admin can amend a start time, end time and break, with a mandatory reason recorded against the row | Fixed |
| M14 | TimeCamp button with no token | Removed. Time tracking is handled by the separate desktop tracker, so the button pointed at an unused integration | Fixed |
| U3 | No day count or balance before Apply | The leave form now shows "This uses 2 working days" live as the dates change, with the remaining balance per leave type | Fixed |
| U11 | Filters and the bell unlabelled | Labels and aria-labels added for screen readers | Fixed |
| U14 | Search needed a button press | The employee list filters as you type | Fixed |

## Already fixed in earlier rounds and still passing

C1, H2, H4, H5, H6, H7, H9, M3, M4, M6, M8, M10, M11, M12, M13, M17, L4, U5 and N1. Retest 2 confirmed each of these independently.

# 3. Partly fixed

| ID | Done | Outstanding | Status |
| --- | --- | --- | --- |
| H8 | A missing image falls back to initials | The old files are gone from the server. Keep storage/ across deploys, or ask those people to re-upload | Partly |
| L1 | Payroll wording removed from the login page | The dashboard announcement "Payroll date moved" is a database row, not code. Edit or delete it | Partly |

# 4. Blocked — nothing in the codebase can fix these

| ID | Issue | What is needed | Status |
| --- | --- | --- | --- |
| C3 | Debug mode on in production | APP_DEBUG=false and APP_ENV=production in the server .env, then php artisan config:cache | Blocked |
| C4 | Forgot Password 500s | php artisan migrate on the server. The migration has been in the repository since the start | Blocked |
| H3 | No email is sent | Mailtrap username and password. Host and port are already staged | Blocked |
| M15 | Demo accounts still live | Deleting real accounts is your call, not a code change | Blocked |
| — | Security headers, server version, robots.txt | nginx: X-Frame-Options, CSP, HSTS, server_tokens off, and a robots.txt that disallows everything | Blocked |

C3 has now been open across three rounds. Every crash page continues to disclose source code, the database host and the visitor’s session cookies. It is a single line in a file on the server.

## A prerequisite for the H1 fix

The daily sweep only runs if Laravel’s scheduler is running. Add this to the server’s crontab, or forgotten sessions will start accumulating again:

* * * * * cd /path/to/hrms && php artisan schedule:run >> /dev/null 2>&1

Until then the sweep can be run by hand, and supports a dry run:

php artisan attendance:close-stale --dry-run

# 5. Awaiting a decision

| ID | Question | Why it is not just a fix | Status |
| --- | --- | --- | --- |
| C2 | Re-add email, salary and login to New Employee? | Those fields were removed on an explicit instruction of 13 October. Re-adding reverses that, and the invite-by-email route needs H3 working first | Decision |
| M1 | Should the balance stop adding unpaid leave? | The 23.5-day figure is paid plus unpaid. Splitting it changes the number every employee sees | Decision |
| M2 | What happens to Casual, Annual and Sick records? | Those types are no longer offered. Either map them onto current types or restore them, and either way historic balances move | Decision |

# 6. Not yet attempted

| ID | Item | Rough size | Status |
| --- | --- | --- | --- |
| M9 | Department and designation dropdowns | Half a day, plus tidying existing values | Not started |
| L2 | Announcements management page | Half a day — would also close L1 | Not started |
| L5 | Rename the two "Avika" accounts | Minutes, but it is your data | Not started |
| U1 | Phone tables push buttons off-screen | 1–2 days across every list | Not started |
| U2 | Required-field stars | Half a day | Not started |
| U4 | Holidays header on phones | Half a day | Not started |
| U6 / U7 / U8 | One date format, one button style, styled confirms | 1–2 days together | Not started |
| U9 / U10 / U12 / U13 | Dashboard card, break buttons, calendar text, profile tabs | 2–3 days together | Not started |

## Suggestions and feature ideas

Two of the seventeen suggestions are now done: blocking overlapping leave (H9) and HR correcting a clock-in or clock-out with a reason. Attendance export is also delivered as part of M7. The remaining fourteen, and all fourteen new feature ideas, are unbuilt.

## A change of direction on the tracker

The QA report recommends building an in-house tracker, scoped at twelve to fifteen weeks. You have since confirmed that Time Champ is already in use and already does the hard parts: it starts with the laptop, counts desk time, and treats ten minutes of inactivity as a break.

The recommendation is therefore to integrate rather than rebuild. A sync that writes Time Champ’s daily figures into the attendance table is a matter of days, not months, and it removes forgotten clock-outs at the source because a tracker cannot forget. One caution: the repository integrates TimeCamp (timecamp.com), which is a different product from Time Champ (timechamp.io). Confirm which one is in use before any work starts.

# 7. Verification

- All 100 automated tests pass. The suite’s last remaining failure was the stock Laravel ExampleTest, which asserted the home page returns 200; since the home page was deliberately made the login screen on 13 October, the test was outdated and now asserts the redirect.

- 16 tests were written for this round alone, covering the twelve-hour cap, the sweep closing an old session at a plausible time, the sweep leaving today alone, working-day counting across weekends and holidays, the back-dated picker, attendance filtering, CSV export, and who may correct or export.

- The effect on the four real bad rows was measured directly against the live database, not assumed.

- Every page was loaded against the running application afterwards.

## One test of ours was wrong, not the code

An earlier test asserted that a five-day span was worth five days of leave. With M16 counting working days, the same span crossing a weekend is worth four. The application is right and the test was outdated; it now derives the expected figure instead of hard-coding it.

## Recommended order

1. C3 and C4 on the server. Two lines, both security-relevant, open for three rounds.

2. Add the cron entry above, or the H1 fix cannot run on schedule.

3. Send the Mailtrap credentials to finish H3.

4. Settle C2, M1 and M2.

5. Correct the four flagged attendance rows using the new HR correction screen.

HRMS QA Fix Status, Round 3 · Hike Branding · 16 October 2026